Поставский район

| 1.Наименование проекта: Спортивно-туристический комплекс «Озерки» –социально-спортивный центр Поставщины. |  |
| --- | --- |
| 2.Срок реализации проекта: 1 год с начала реализации проекта |  |
| 3.Организация – заявитель, предлагающая проект: Государственное объединение «Физическая культура, спорт и туризм Поставского района» |  |
| 4.Цели проекта: 1.создание благоприятных условий и содействие укреплению физического здоровья и организации активного отдыха; 2.формированию активной жизненной позиции жителей Поставского района путём расширения материально – технической базы спортивно – туристического комплекса «Озерки». |  |
| 5.Задачи, планируемые к выполнению в рамках реализации проекта: 1.развитие спортивной и рекреационной инфраструктуры спортивно-туристического комплекса «Озерки» с элементом инклюзии; 2.формирование благоприятных условий для популяризации активного образа жизни; 3.содействие продвижению ценностей спорта и физкультурного движения в обществе. |  |
| 6.Целевая группа: жители и гости Поставского района, с учётом групп людей с ограниченными возможностями. |  |
| 7.Краткое описание мероприятий в рамках проекта: в рамках задачи 1 планируется провести мероприятия по подготовке территории на СТК «Озерки» для следующих работ: устройство основания для установки комплексной детской и площадки для воркаута, закупка и монтаж комплексной детской площадки и площадки для воркаута, в рамках задачи 2 запланирован сбор информации и издание следующей печатной продукции: информационный буклет о проекте, информационный буклет о ведении здорового активного образа жизни, издание каталога объектов спортивной и оздоровительной направленности на территории Поставского района. Организовать спортивно - массовое мероприятие, приуроченное торжественному открытию комплексной детской площадки и площадки для воркаута, на котором будет организована консультативная помощь населению медицинским персоналом и инструкторами по спорту. |  |
| 8.Общий объем финансирования (в долларах США): 39575 |  |
| Источник финансирования | Объем финансирования (в долларах США) |
| Средства донора | 38325 |
| Софинансирование | 1250 |
| 9.Место реализации проекта (область/район, город): Республика Беларусь, Витебская область, Поставский район, д. Озерки, спортивно-туристический комплекс «Озерки». |  |
| 10.Контактное лицо: 211875, Республика Беларусь, Витебская область, г.Поставы, ул. Советская, д. 81 "В". Тел.: + 375 2155 2 01 93 (ТИЦ), + 375 2155 4 14 94 (тел/факс). email: fskatlant@tut.by Генеральный директор - Чимбург Станислав Владимирович. |  |

Будем рады сотрудничеству!

Postavy district

| 1.Name of the project: Sports and tourist complex "Ozerki" - social and sports center Postavschiny. |  |
| --- | --- |
| 2.Project implementation period: 1 year from the beginning of the project implementation. |  |
| 3.The applicant organization proposing the project: State Association "Physical Culture, Sport and Tourism of the Postavy Region" |  |
| 4.Objectives of the project: 1.Creation of favorable conditions and promotion of physical health and recreation activities; 2.Formation of the active life position of the residents of the Postavy region by expanding the material and technical base of the Ozerki sports and tourist complex. |  |
| 5.Tasks planned for implementation in the framework of the project: 1.development of sports and recreational infrastructure of the sports and tourist complex “Ozerki” with an element of inclusion; 2.formation of favorable conditions for the popularization of an active lifestyle; 3.assistance in promoting the values ​​of sport and physical culture movement in society. |  |
| 6.Target group: residents and guests of the Postavy district, taking into account groups of people with disabilities. |  |
| 7.A brief description of the activities within the project: as part of task 1, it is planned to carry out activities for the preparation of the territory at the STC "Ozerki" for the following works: laying the foundation for the installation of an integrated children’s area and a workout area, the purchase and installation of an integrated playground and a workout area, As part of task 2, it is planned to collect information and publish the following printed materials: an information booklet on the project, an information booklet on maintaining healthy activelifestyle, publishing a catalog of sports and recreational facilities in the territory of the Postavy District. To organize a sporting event, timed to the inauguration of the complex playground and workout area, where advisory assistance will be organized to the population by medical personnel and sports instructors. |  |
| 8.Total amount of financing (in US dollars): 39575 |  |
| Source of financing | Amount of funding (in US dollars) |
| Donor funds | 38325 |
| Co-financing | 1250 |
| 9.Place of project implementation (region / district, city): Republic of Belarus, Vitebsk region, Postavy district, Ozerki village, sports and tourist complex “Ozerki”. |  |
| 10. Contact: 211875, Republic of Belarus, Vitebsk region, Pastavy, st. Sovetskaya, d. 81 "B". Tel: + 375 2155 2 01 93 (TIC), + 375 2155 4 14 94 (tel / fax). email: fskatlant@tut.by The general director is Chimburg Stanislav Vladimirovich. |  |

We look forward to collaborating!